| MINISTRY OF EDUCATION AND TRAINING | SOCIALIST REPUBLIC OF VIETNAM |
| --- | --- |
| NATIONAL ECONOMICS UNIVERSITY ------------------- | Independence - Freedom - Happiness ----------------------------------- |

COURSE SYLLABUS

FOR FULL-TIME UNDERGRADUATE PROGRAMS

1. COURSE NAME:  INFORMATION TECHNOLOGY PROJECT MANAGEMENT

Code:  CNTT1120			Number of Credit: 02

2. DEPARTMENT IN CHARGE OF INSTRUCTION:

Information Technology Department

Office: 104, 1st Floor, C – Building, National Economics University, 207 Giai Phong Street, Hanoi,

Office Telephone: +8436.280.280 (Ext: 6689)

3. PRE - REQUISITE:

- Introduction to Information Technology

4. COURSE DESCRIPTION:

This course aims at providing students with objectives of the project activities; phases of project management; essential areas in the project management; lists of things to do; tools and forms used in the Information Technology (IT) project management.

* Contents:

- An overview of project management.

- The way to choose, initialize and determine the scope of the project.

- Project planning

- Implementation of a project

- Monitoring, and controlling project activities

- Closing and reviewing project activities

- Applying project management tools and techniques/ template in practise

5. COURSE OBJECTIVES:

- Knowledge:

After completing this course, students should be able to:

- State out the overview; the phases of the project; the essential areas in the management of a project manager;

- Implement an information technology project in the right way.

- Skills:

The students are equipped with:

- Skills of managing an information technology project: planning, organizing, coordinating, etc.

6. COURSE CONTENT:

TENTATIVE SCHEDULE

| No | Content | Total hours | In details |  | Notes |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Theory | Practice, Discussions, Exams |  |
| 1 | Chapter I | 3 | 3 | 0 | Computer Lab |
| 2 | Chapter II | 16 | 7 | 9 |  |
| 3 | Chapter III | 2 | 2 | 0 |  |
| 4 | Chapter IV | 3 | 3 | 0 |  |
| 5 | Chapter V | 6 | 3 | 3 |  |
|  | Total | 30 | 18 | 12 |  |

CHAPTER I- AN OVERVIEW OF INFORMATION TECHNOLOGY PROJECT MANAGEMENT

This chapter presents the current state of IT project in Vietnam and in the world. It then shows clearly the factors that ensure success in project management, the role of the project implementation and the required skills of the project manager

- The current state of IT project in Vietnam and over the world...

- Concepts of project management, and IT project management

- Project management methodology

- The phases and the areas in need of project management.

- The factors ensuring the success of an IT project.

- The roles of a project manager

  - The required skills

  - Needed tasks for each stage

References of the chapter:

[1]. Jason Westland (2006), the Project Management Life Cycle, ISBN 0 7494 4555 6, Chapter 1

[2]. Dan Brandon (2006), Project Management for Modern Information Systems, PMP Christian Brothers University, USA, IRM Press, Chapter 2

[3]. Thomson Learning, IT Project Management Third Edition: Part I: context and Process in IT Project.

[4]. Joseph Phillips (2004) PMP Project Management Professional, ISBN 0-7821-4240-0, Chapter 1.

CHAPTER II- PLANNING AN INFORMATION TECHNOLOGY PROJECT

This chapter introduces the way to plan a project: work planning, work order, time management, work division, time estimation for each project work using the network diagram, risk and cost planning, and human resources estimation.

- Analysis of the environment of the information technology projects.

  - The external environment.

  - The internal environment.

- Selection of information technology projects

  - Selection of projects according to Net Present Value

  - Selection of projects according to the weighted method.

- Defining project goals

  - Establishing goals project.

  - Determining the scope of the project.

  - Specifying hand-over products of the project.

  - Defining project business requirements.

- Project planning

  - Planning scopes and work (WBS)

  - Planning time

    - Methodology to estimate the Program Evaluation Review Technique (PERT), Global Effective Factor (GEF)

    - Project estimation

    - Creating task network diagrams and the overall project time by Critical Path Method (CPM)

- Cost planning

- Quality planning

- Resources planning

- Communications planning

- Risk planning

- Planning the management of contracts and procurement

- Integrated management planning

References of the chapter:

[1] Dion Hinchcliffe, Duane Nickul, James Governor (2009) Web 2.0 Architectures, Chapter 2

[2] Stephen Walther, Kevin Hoffman, Nate Dudek (2011) ASP.NET 4 Unleashed ISBN-10: 0-672-33112-8, Chapter 1

[3]. Randy Connolly (2009) Core Internet Application Development with ASP.NET 2.0, Chapter 16

CHAPTER III - IMPLEMENTING AN INFORMATION TECHNOLOGY PROJECT

This chapter introduces the HR organization of the project.

- Project personnel organization

  - Building the project team structure.

  - Personnel planning project

- Selection of project life cycle

- Classification of some form of organization of the project

  - Designing the deployment of computer network

  - Building software

  - Deploying the service system

References of the chapter:

[1] Thomson Learning, IT Project Management Third Edition, Part VII Human Resource Management

CHAPTER IV CONTROLLING AND EVALUATING

AN INFORMATION TECHNOLOGY PROJECT

This chapter introduces monitor activities, control activities as well as methods to review and close a project.

- General concepts about project control

- Project monitoring

  - Monitor the progress of project implementation

  - Cost control using Earned Value Management (EVM)

  - Change management

  - Track time control, the project used the CPM

  - Supervise and control according to the quality standards to ensure plan establishment

- Project changes controlling process

- Closing and reviewing projects

  - Project closing process

  - Project evaluation process

References of the chapter:

[1] Jason Westland (2006), the Project Management Life Cycle, ISBN 00 7494 4555, Chapter 4.5

CHAPTER V- PRACTICAL GUIDE TO

MANAGE AN INFORMATION TECHNOLOGY PROJECT

This chapter introduces step by step to manage a project from the beginning to the end

- Requirement determination

- Project planning

- Tracking and adjusting a project.

- Evaluation the project

References of the chapter:

[1] Microsoft Project and PMP Certificate

7. COURSE BOOKS:

8. REFERENCES:

[1] Đề án Tin học hoá quản lý hành chính Nhà nước 2001-2010 trong hành động - NXB Chính trị Quốc gia - Hà Nội – 2002;

[2] Dan Brandon (2006), Project Management for Modern Information Systems, PMP Christian Brothers University, USA, IRM Press

[3] Jason Westland (2006), the Project Management Life Cycle, ISBN 0 7494 4555 6

[4] Kathy Schwalbe, Introduction to Project Management.

[5] Thomson Learning, IT Project Management Third Edition

[7] Joseph Phillips (2004) PMP Project Management Professional, ISBN 0-7821-4240-0.

[8] PMP Project Management Professional Workbook (2004) ISBN 0-7821-4240-0

[9].Anita Rosen (2004), Effective IT Project Management: Using Teams to Get Projects Completed on Time and Under Budget, ISBN: 0814408125

9. ASSESSMENT & GRADING POLICY:

  - Discussion in the class: 10% of the final grade

  - Midterm exam: 20% of the final grade

  - Final exam: 70% of the final grade

  - Grading scheme: 0-10

Hanoi, 15th July 2016

| HEAD OF DEPARTMENT | PRESIDENT |
| --- | --- |
| Signed MSc. Pham Thao | Signed Pr. Dr Tran Tho Dat |